SAFEDRIVE 2.0 ACTION, EVIDENCE & LAUNCH CHECKLIST Local testing → staging proof → hosting migration → live-money readiness

Purpose Use this as the working checklist for SafeDrive this week and as a thesis-defense evidence index. A checked box means the task was completed and the named proof was saved. It does not mean a provider, regulator, lawyer, accountant, or insurer has approved SafeDrive unless their written approval is attached.

| Document control | Value |
| --- | --- |
| Status date | 6 August 2026 (Asia/Manila) |
| Owner | Kurt Samson / SafeDrive thesis team |
| Companion reference | project_docs/SAFE_DRIVE_MASTER_DOCUMENTATION.docx |
| Database source | database_scripts/SAFE_DRIVE_DATABASE_MASTER.sql |
| Meaning of DONE | Implementation + repeatable test + saved evidence + required external approval |

Week / sprint: ________________________________________________________________

Checklist owner: ________________________________________________________________

Reviewer / groupmate: ________________________________________________________________

Target demo or launch date: ________________________________________________________________

# 1. Read This First: Current SafeDrive Position

Current result The repository is locally buildable and the automated suite has passed. Guest-inquiry email reply was demonstrated. The code now contains the requested admin work center, finance controls, agreements, trip reports, security deposits, maintenance blocks, retention requests, and role-aware screens. Public hosting, live callbacks, production secrets, Money Movement access, legal/accounting/insurance review, restore proof, and live provider evidence remain launch gates.

| Area | Current state | What still proves completion |
| --- | --- | --- |
| Local application | Automated checks and clean build passed | Repeat the commands on your machine and save the terminal output |
| Supabase | Local code/schema aligned; live reachability was not proven | Correct URL, run Chapter 14 once, run Chapter 15 read-only checks, save results |
| Guest inquiries | Question intake and Gmail reply demonstrated | Repeat full guest → admin → email → resolved flow and save screenshots |
| PayMongo checkout | Guarded code and local logic tests exist | Provider test checkout, signed webhook, refund and recovery evidence |
| Wallet/disbursement | Local simulator only | PayMongo-approved Money Movement access and provider/bank evidence; no guessed wallet ID |
| Hosting | Deferred by decision | Select host, configure secrets and URLs, prove staging before public launch |
| Legal/compliance | Technical support and research recorded | Philippine lawyer, DPO/privacy lead, accountant and insurer sign-offs |

Hard stop Do not use live PayMongo keys, represent simulator records as real money, publish service-role or secret keys, or call SafeDrive production-ready until every red launch gate in Chapter 15 is satisfied.

## 1.1 How to use the checklist

- Complete Chapters 2–11 now; they are local/Supabase/test-mode work and do not require a final host.

- Put a filename or screenshot link in the evidence field. A memory or verbal claim is not evidence.

- Leave Chapters 12–15 open until a host and public HTTPS URLs are available.

- After every code or SQL change, rerun the regression commands in Chapter 3.

- When an external reviewer changes a rule, update the master documentation and this checklist together.

# 2. Priority Board: What You Need to Do Next

## 2.1 Do now — no final host required

NOW-01  Correct VITE_SUPABASE_URL and confirm that the project hostname resolves.  Proof: npm run check:live-supabase shows successful connectivity, not ENOTFOUND

NOW-02  Back up the current Supabase database and separately inventory Storage objects before applying schema changes.  Proof: dated dump/export plus storage inventory location

NOW-03  Apply only Chapter 14 of SAFE_DRIVE_DATABASE_MASTER.sql to a test/staging project first, then production when approved.  Proof: SQL Editor success result and migration date

NOW-04  Run only the read-only Chapter 15 verification queries after Chapter 14.  Proof: saved query results with zero unexpected findings

NOW-05  Run the complete local regression suite and clean build.  Proof: terminal log for npm run check:all and npm run build:clean

NOW-06  Repeat the guest question workflow using a new inquiry and a real test mailbox.  Proof: question, admin queue, reply email and resolved-state screenshots

NOW-07  Test admin versus super-admin route permissions.  Proof: normal admin denied finance/retention; super-admin allowed

NOW-08  Demonstrate the local payout simulator and security-deposit decisions without claiming wallet movement.  Proof: audit rows, notifications, balanced journals and unchanged PayMongo wallet

NOW-09  Collect thesis evidence for agreement versioning, trip condition, maintenance conflict, ledger correction and reconciliation mismatch handling.  Proof: evidence folder/index

NOW-10  Assign the legal, privacy, accounting, insurance and accessibility reviews to named people.  Proof: owner and target date for each review

## 2.2 Wait until hosting begins

HOST-01  Select the host and decide how the Vite frontend, Node API handlers and cron jobs will run.  Proof: signed hosting decision record

HOST-02  Create a staging deployment and enter server-only secrets in the host dashboard.  Proof: staging URL and redacted environment inventory

HOST-03  Update Supabase Site URL and redirect allow-list for staging and production.  Proof: tested login, signup and password reset

HOST-04  Register public Gmail and PayMongo callback URLs and prove signed delivery/recovery.  Proof: provider dashboards, request logs and database effects

HOST-05  Enable real Money Movement only after PayMongo gives the wallet/capability identifiers and the team passes the PHP 100 controlled test.  Proof: provider reference + bank/recipient evidence + reconciled journal

HOST-06  Complete monitoring, backup/restore, privacy, legal, insurance and tax launch approvals.  Proof: signed launch packet

# 3. Local Project Health and Regression Checklist

## 3.1 Commands to run from the SafeDrive folder

| Order | Command | Expected result |
| --- | --- | --- |
| 1 | npm ci | Dependencies install from package-lock without manual version guessing |
| 2 | npm run check:all | Lint, frontend/API TypeScript, booking, finance, reconciliation, browser and environment checks pass |
| 3 | npm run build:clean | dist is rebuilt from a clean state |
| 4 | npm audit | No known vulnerability remains unexplained; save date and output |
| 5 | git diff --check | No whitespace errors or conflict artifacts |
| 6 | npm run dev:all | Frontend and local API adapter start together |

LOCAL-01  Run all six commands above after pulling or changing code.  Proof: dated terminal transcript

LOCAL-02  Open /, /login, /signup, /Safedriveadminlogin, /admin/notifications and /admin/guest-inquiries directly—not only by clicking links.  Proof: route screenshots without redirect/crash

LOCAL-03  Test both localhost:5173 and 127.0.0.1:5173 if you switch hostnames; do not assume browser storage/auth sessions are shared.  Proof: login tested on the chosen local origin

LOCAL-04  Verify secret values never appear in Vite client bundles, screenshots, Git history or the Word documents.  Proof: secret scan / reviewer initials

LOCAL-05  Confirm React has one installed copy and ScrollToTop renders only inside BrowserRouter.  Proof: no invalid hook/useContext/useEffect crash

LOCAL-06  Save the exact commit hash used for the thesis demo after you commit it yourself.  Proof: commit hash recorded below

Evidence folder: ________________________________________________________________

Demo commit: ________________________________________________________________

Last full pass date: ________________________________________________________________

# 4. Supabase: Schema, Security, Redirects and Recovery

Why this matters A SQL file in Git does not change the live database. Supabase also requires Row Level Security on exposed tables and Storage policies on storage.objects. The service-role key bypasses RLS, so it belongs only in server-side environments.

## 4.1 Connection and key inventory

SUPA-01  Copy the project URL and publishable/anon key from Supabase Connect or Settings → API Keys; do not type the project ID from memory.  Proof: redacted configuration screenshot

SUPA-02  Keep SUPABASE_SERVICE_ROLE_KEY only in the local server environment and later in the host's encrypted server secrets.  Proof: client bundle/search contains no service-role key

SUPA-03  Run npm run check:live-supabase after correcting the URL.  Proof: connection succeeds and expected relations are reported

## 4.2 Backup before migration

SUPA-04  Create a dated database dump/export before Chapter 14.  Proof: backup path and timestamp

SUPA-05  Create a separate Storage backup/inventory; Supabase database backups contain Storage metadata, not the stored files themselves.  Proof: bucket/object export or inventory

SUPA-06  Write a restore drill: who restores, acceptable downtime, how Storage is restored, and how custom role passwords/secrets are recreated.  Proof: restore runbook

## 4.3 Apply and prove the schema

SUPA-07  Open SAFE_DRIVE_DATABASE_MASTER.sql and select only Chapter 14. Never run the entire historical master against an existing production database.  Proof: reviewer confirms selected range

SUPA-08  Apply Chapter 14 to staging first and read every error before continuing.  Proof: SQL success plus object counts

SUPA-09  Run Chapter 15 read-only verification. Investigate every returned mismatch; do not delete data merely to make a result empty.  Proof: verification output

SUPA-10  Prove RLS by testing unauthenticated, renter, lister, admin and super-admin access—not only postgres/service-role queries.  Proof: role-by-role matrix

SUPA-11  Prove private bucket policies and signed-URL behavior for KYC, vehicle documents, agreements, support and trip evidence.  Proof: unauthorized denial + authorized access

SUPA-12  Confirm database triggers return vehicles to pending after critical car, image or agreement changes.  Proof: before/after vehicle status

## 4.4 Auth redirects

SUPA-13  For local testing, allow the exact local auth/update-password URLs you use.  Proof: password reset succeeds locally

SUPA-14  When hosting begins, set the production Site URL and exact production redirect URLs; keep wildcards limited to preview/local use.  Proof: production reset and email confirmation evidence

# 5. Guest Inquiry and Admin Work Center

## 5.1 Guest journey — account not required

GUEST-01  From the public landing page, open Ask a Question without logging in.

GUEST-02  Enter only name, email, optional phone, one or more topics, and message; no car model field is required.

GUEST-03  Select multiple typical topics: how SafeDrive works, listing a car, renting, verification, booking, payment/refund, deposit, insurance/safety, account access, complaint, partnership, or other.

GUEST-04  Submit once and verify duplicate/rate-abuse protections do not expose the hash salt.

GUEST-05  Confirm admins receive an actionable notification with exact waiting time and a direct link to the inquiry.

GUEST-06  Click Start review and confirm the inquiry moves to in_review with reviewer and timestamp.

GUEST-07  Send a reply through Gmail Apps Script and confirm the email reaches the guest.

GUEST-08  Confirm the inquiry is marked resolved only after email delivery succeeds.

GUEST-09  Force an email failure and confirm the inquiry remains open/in review, the admin sees the error, and retry is possible.

## 5.2 Admin notification center

ADMIN-01  Verify the bell count matches actionable queues, not decorative unread rows.

ADMIN-02  Click each notification type and confirm it opens the exact record or filtered queue.

ADMIN-03  Confirm wait times are human-readable and exact enough to prioritize (for example, 2 days 4 hours), not a generic 'over 24 hours'.

ADMIN-04  Normal admins see user/profile verification, vehicles, support, guest questions, audit/security and read-only settings.

ADMIN-05  Only super-admins see payouts, refunds, security deposits, ledger, reconciliation, retention requests and editable settings.

ADMIN-06  Test authorization by entering the super-admin URL as a normal admin; hiding the menu is not proof.

ADMIN-07  Review dashboard cards for duplicates, private finance data and non-actionable clutter; every card must have an owner and destination.

## 5.3 Gmail shared-secret proof

GMAIL-01  Use the same GMAIL_WEBHOOK_SHARED_SECRET value in the local/server environment and the Apps Script SAFEDRIVE_WEBHOOK_SECRET property.

GMAIL-02  Keep both GMAIL_GUEST_INQUIRY_WEBHOOK_URL and GMAIL_RETURN_REMINDER_WEBHOOK_URL pointed to deployed /exec URLs, not the editor URL.

GMAIL-03  After editing Code.gs, deploy a new Apps Script version and repeat the delivery test.

# 6. Vehicle, Agreement, Trip and Maintenance Workflows

## 6.1 Vehicle approval and insurance

VEH-01  Create or edit a test listing and confirm critical changes return it to pending.

VEH-02  Admin reviews identity/ownership, registration, insurance, images, location, pricing, deposit and vehicle agreement before approval.

VEH-03  Display a warning that CTPL is primarily third-party/passenger bodily injury protection and is not proof of collision, theft, own-damage or peer-to-peer rental-use coverage.

VEH-04  Require insurer-issued documentation and written confirmation of rental/commercial use before public launch.

## 6.2 Vehicle-specific agreement

AGR-01  Upload a lister agreement and create a numbered immutable version with path and SHA-256 hash.

AGR-02  Approve only one agreement version per vehicle.

AGR-03  Create a booking and verify the approved agreement version/path/hash are snapshotted.

AGR-04  Record renter acceptance with user identity and server timestamp before payment/confirmation continues.

AGR-05  Replace the lister agreement; confirm the vehicle returns to pending and old bookings still show their original snapshot.

## 6.3 Maintenance and blackout dates

MAINT-01  Lister blocks a date for maintenance or personal use.

MAINT-02  Prevent a blackout that conflicts with an active booking.

MAINT-03  Prevent a booking that overlaps a maintenance/blackout period.

MAINT-04  Audit who created, changed or removed the block.

## 6.4 Pre/post-trip condition reports

TRIP-01  Renter and lister independently submit pickup reports; one party cannot overwrite the other's report.

TRIP-02  Each report records condition answers, notes, photo paths and a server timestamp.

TRIP-03  Optional location means browser-reported arrival latitude, longitude, accuracy and capture time; it is evidence context, not guaranteed proof of identity or fault.

TRIP-04  Do not require location when consent, device capability or accuracy is absent; preserve a reason/status instead.

TRIP-05  Repeat independent return reports and test disagreement/no-show escalation.

TRIP-06  Keep trip photos private and expose them only through authorized signed URLs.

# 7. Security Deposit: Separate Refundable Deposit (Option B)

Chosen design The renter pays a separate refundable deposit. SafeDrive records it as a liability, not rental income. Release, claim and refund are separate from the lister payout. A future authorization/hold approach should only replace this after PayMongo confirms supported payment methods, hold duration and capture/refund behavior for the full rental period.

DEP-01  Show the refundable deposit as a separate line before checkout acceptance.

DEP-02  Create only one deposit record per booking and one open claim per deposit.

DEP-03  Post the received deposit to a liability account; do not count it as commission or revenue.

DEP-04  At return, wait for required condition reports and any claim window before release.

DEP-05  Lister submits a claim with amount, reason and evidence.

DEP-06  Renter can respond with evidence.

DEP-07  Only super-admin decides approve, partial approve or reject after checking agreement and evidence.

DEP-08  Approved claim amount enters the lister payable exactly once; the remainder enters refund processing.

DEP-09  Refund failures remain visible in refund/reconciliation review and do not silently mark the deposit released.

DEP-10  Every action creates audit, notification and balanced-ledger evidence.

## Controlled PHP 100 test

DEP-T01  Use PHP 100 only in test/local demonstration unless PayMongo confirms a permitted live test.

DEP-T02  Demonstrate no-claim full release.

DEP-T03  Demonstrate partial claim and remaining refund.

DEP-T04  Demonstrate full approved claim and zero remainder without duplicate posting.

DEP-T05  Label test-mode/local records so the panel cannot mistake them for bank settlement.

# 8. Ledger and Reconciliation

Why SafeDrive needs it Payments, deposits, refunds, provider fees, platform commission and amounts owed to listers are different events. An append-only, balanced ledger gives an auditable history and prevents a later edit from erasing what originally happened. It is an operational subledger, not automatically a BIR-certified book of accounts.

## 8.1 Ledger rules

LED-01  Record ledger_activated_at and start fresh; do not invent historical entries.

LED-02  Post every journal in centavos and require total debits to equal total credits.

LED-03  Use a unique event_key so a retried webhook/action cannot post twice.

LED-04  Never edit/delete a finalized journal. Correct with a reversing journal plus a replacement and reason.

LED-05  Link booking, payment, deposit/refund/payout and provider references where applicable.

LED-06  Restrict browser access and corrections to super-admin; keep database/RPC authorization too.

LED-07  Have a Philippine accountant approve the chart of accounts, commission timing, provider-fee treatment, tax/invoice mapping and monthly sign-off.

## 8.2 Three-way reconciliation

Compare SafeDrive's ledger and operational records, PayMongo reports/API data, and the receiving bank/e-wallet statement. PayMongo's official disbursement guidance treats these as separate evidence sources; no single dashboard should be trusted alone.

| Mismatch | Safe action before closing |
| --- | --- |
| PayMongo payment exists; SafeDrive missing | Freeze transition; verify signed event/provider ID; import only through an audited idempotent repair |
| SafeDrive says completed; PayMongo does not | Hold lister release; reopen investigation; never manufacture provider success |
| Duplicate provider transaction ID | Freeze affected rows; identify canonical event; reverse/correct ledger—do not delete evidence |
| Incorrect amount | Hold payout/refund; recalculate server-side; record correction and customer remedy |
| Pending disbursement too long | Check channel window and provider status; contact PayMongo/recipient; keep payable open |
| Failed/returned disbursement | Do not retry blindly; verify recipient details/reason; create one controlled retry with new provider reference |
| Refund local but unconfirmed | Keep refund pending; query PayMongo; notify user; reconcile final provider event |
| Deposit counted as income | Reverse misclassification; restore deposit liability; document cause |
| Ledger does not balance | Block close and money release; diagnose posting; use correction journal |

REC-01  Run npm run test:reconciliation and save the result.

REC-02  Run a reconciliation against controlled test data and review every finding.

REC-03  Export PayMongo disbursement/transaction data and retain the raw file unchanged.

REC-04  Match provider reference, destination account and amount to SafeDrive and recipient evidence.

REC-05  Separate provider fees from transferred principal.

REC-06  Run daily operational review while testing and a signed month-end close before real operation.

REC-07  Record reviewer, resolution, timestamp and evidence for every reconciled mismatch.

# 9. PayMongo Checkout, Webhooks, Wallet and Simulation

## 9.1 Terminology that prevents mistakes

| Term | Use in SafeDrive |
| --- | --- |
| Hosted checkout/payment | Renter pays through PayMongo; signed provider events—not the success-page redirect—authorize completion |
| Refund | Return of a paid amount through the provider |
| Disbursement / transfer | Money sent from SafeDrive's wallet to a lister/recipient |
| PayMongo payout | Provider settlement to the merchant's nominated own bank account; do not use this term for lister disbursement unless PayMongo confirms it |
| Local simulator | SafeDrive-only test record; never calls PayMongo Money Movement and never moves wallet/bank funds |

## 9.2 Checkout and webhook proof

PAY-01  Use only test public/secret keys during local/staging work.

PAY-02  Create a provider test checkout using server-calculated amount and a stable idempotency key.

PAY-03  Register a separate test webhook endpoint after public staging exists.  Proof: PayMongo endpoint screen

PAY-04  Verify Paymongo-Signature against the raw body and enforce the configured 300-second tolerance.

PAY-05  Return a 2xx response quickly and make processing idempotent; repeated delivery must not duplicate money or booking state.

PAY-06  Test an invalid signature, stale timestamp, wrong amount, wrong booking state and repeated event.

PAY-07  Monitor webhook failures. PayMongo retries unsuccessful delivery and can disable persistently failing webhooks; missed events require reconciliation/recovery.

## 9.3 Local wallet/disbursement simulation

SIM-01  Keep PAYMONGO_ENABLE_SANDBOX_PAYOUT_COMPLETION=true only on localhost with an sk_test_ key.

SIM-02  Use a completed test booking with valid lister payout details, both return reports, terminal deposit and no dispute/reconciliation hold.

SIM-03  Run payout from super-admin and confirm one sandbox_payout_* record.

SIM-04  Confirm one audit entry, one notification and a balanced payout journal.

SIM-05  Retry the same action and confirm no duplicate payout or journal.

SIM-06  Confirm the PayMongo wallet balance did not change; label the demo as simulation.

## 9.4 Real Money Movement gate

LIVEPAY-01  Ask PayMongo to confirm that the merchant account has Wallet/Money Movement disbursement API access.  Proof: written provider confirmation

LIVEPAY-02  Obtain the wallet identifier and recipient/institution codes from authorized API/account responses; never infer the visible dashboard card number.  Proof: redacted API response

LIVEPAY-03  Confirm wallet balance covers amount plus provider fee and validate recipient ownership/details.  Proof: preflight record

LIVEPAY-04  Disable the simulator on every hosted environment.  Proof: host env shows false/absent

LIVEPAY-05  Run one controlled PHP 100 live transfer only after provider permission and internal approval.  Proof: provider reference + recipient bank evidence

LIVEPAY-06  Reconcile SafeDrive, PayMongo and recipient statement before increasing limits.  Proof: signed reconciliation

# 10. Privacy, Retention, Security and Incident Response

Important Adding retention text to the user agreement does not remove statutory privacy rights. SafeDrive needs a request workflow because deletion may be allowed for some records while financial, dispute, fraud or legal-claim evidence must be retained under a documented lawful hold.

## 10.1 Data inventory and minimum collection

PRIV-01  Create a data inventory: field, purpose, lawful basis, users, storage location, recipient, retention, deletion method and owner.

PRIV-02  Verify guest questions collect only the minimal fields needed for reply and triage.

PRIV-03  Keep KYC, agreements, trip evidence and vehicle documents private and time-limited when shared.

PRIV-04  Name a DPO or responsible privacy lead and document whether NPC registration applies.

PRIV-05  Create a Privacy Impact Assessment, records of processing, privacy management program, staff training and vendor/processor agreements.

## 10.2 Rights and retention requests

RET-01  Test access, correction, objection/restriction, erasure/deletion and account-closure request intake.

RET-02  Verify identity before disclosing or deleting personal data.

RET-03  Allow partial approval: delete eligible data, restrict valid holds and explain every denied item.

RET-04  Do not delete audit/financial/dispute evidence while a valid legal, tax, fraud or claim hold applies.

RET-05  Have counsel/DPO/accountant approve the provisional retention periods before launch.

RET-06  After execution, record who approved, what was deleted/anonymized/retained, reason, time and notification.

## 10.3 Security controls

SEC-01  Rotate any secret shown in screenshots, chat, documents or accidental commits.

SEC-02  Use independent random values for CRON_SECRET, GUEST_INQUIRY_HASH_SALT and GMAIL_WEBHOOK_SHARED_SECRET.

SEC-03  Log actor, action, target, outcome, timestamp and correlation ID without logging tokens, keys or full private evidence.

SEC-04  Create a breach playbook: detect, contain, preserve evidence, notify DPO, assess harm, decide NPC/data-subject notice and start the applicable 72-hour clock.

SEC-05  Run a tabletop breach exercise and record gaps/actions.

SEC-06  Enable host and provider alerts for API errors, webhook failures, cron failure, Gmail failure, uploads, payouts, refunds and reconciliation when hosting begins.  Proof: alert test evidence

# 11. Accessibility, Mobile, Browser and Manual Acceptance

Why manual tests remain Automated smoke checks can catch crashes and route failures, but they do not prove WCAG 2.2 conformance, screen-reader usability, understandable errors or complete keyboard interaction.

A11Y-01  Keyboard-only: reach every control, see focus, open/close dialogs, submit forms and escape menus without a trap.

A11Y-02  Screen reader: check landmarks, headings, labels, errors, status messages, tables and modal announcements.

A11Y-03  Zoom to 200% and 400%; verify no essential content or actions disappear.

A11Y-04  Check color contrast and do not use color alone for status/error meaning.

A11Y-05  Use accessible names for notification bell, topic multi-select, upload controls, table actions and icon-only buttons.

A11Y-06  Verify authentication, payment, agreement, deposit and privacy flows at 360px, 768px and desktop widths.

A11Y-07  Test current Chrome/Edge and at least one Firefox or Safari/WebKit-equivalent path.

A11Y-08  Test slow network, offline transition, expired session and Supabase/PayMongo/Gmail failure messages.

A11Y-09  Ask one person unfamiliar with SafeDrive to complete guest inquiry, signup, booking and admin triage without coaching.

A11Y-10  Record defects with severity, device/browser, steps, screenshot, expected result, owner and retest date.

# 12. Philippine Legal, Consumer, Insurance and Tax Review

Scope warning This chapter records design support and review questions; it is not legal, tax, insurance or regulatory advice. SafeDrive's final legal role, commercial terms and actual operations determine which duties apply.

| Review area | Why it supports the design | Evidence required before public launch |
| --- | --- | --- |
| Data Privacy Act / NPC | Purpose limitation, proportionality, security, limited retention and data-subject rights support minimum fields, RLS, private evidence and request workflow | DPO/lead, PIA, registration/exemption assessment, privacy program, retention and breach procedures |
| E-Commerce Act (RA 8792) | Electronic records can support agreements when integrity, attribution and accessibility are preserved | Counsel-reviewed consent wording, immutable version/hash, server timestamp and evidence preservation |
| Internet Transactions Act / DTI JAO 24-03 | Online platform transparency, merchant diligence, redress, records and consumer safeguards may apply | Final role classification, merchant disclosures, complaint/takedown process, fees/refunds and transaction records |
| Consumer Act | Clear, non-misleading price, fee, refund and safety information reduces unfair or deceptive practice risk | Counsel-reviewed customer disclosures and complaint/refund procedure |
| BIR RR 7-2024 / tax | Books, source documents and invoices/receipts need registration, preservation and appropriate tax treatment | Accountant-approved chart, invoicing/receipt process, registration, taxes/withholding and signed monthly close |
| LTO / Insurance Commission | Current registration and CTPL are necessary but do not automatically cover vehicle damage, theft or rental use | Insurer confirmation for peer-to-peer rental/commercial use; policy limits/exclusions; accident/claim process |

LAW-01  Give counsel the actual Terms, Privacy Notice, cancellation/refund, deposit, dispute, prohibited-use, liability, lister and renter agreement text—not only a feature summary.

LAW-02  Ask counsel to classify SafeDrive's role under RA 11967/DTI rules and identify required platform/merchant disclosures and complaint handling.

LAW-03  Ask the DPO/privacy reviewer to approve collection, sharing, retention, deletion, legal holds, breach and data-subject request procedures.

LAW-04  Ask an accountant to map every ledger account/event to invoices/receipts, provider fees, commission and Philippine tax/withholding treatment.

LAW-05  Ask an insurer/broker in writing whether each policy covers peer-to-peer rental/commercial use, authorized drivers, damage/theft, third parties, downtime and deductibles.

LAW-06  Save signed advice/letters and the version of the policy/UI reviewed.

# 13. Hosting Decision and Migration Checklist — Later

Recommendation For a low-cost thesis/staging deployment, evaluate Netlify first because it combines Vite hosting, serverless functions and scheduled functions under a free hard limit. Cloudflare Pages is strong for the frontend but may require more API-runtime adaptation. Render is easier for a conventional Node service but its free web service sleeps and its own documentation says free instances are not for production. Railway is simple for a persistent Node service but dependable use generally starts with a paid usage plan. Re-evaluate prices and limits on the decision date.

| Option | Best fit | Important cost/risk point | Migration effect |
| --- | --- | --- | --- |
| Netlify | Thesis/staging with frontend + functions + scheduled jobs | Free plan has a hard monthly credit limit; current pricing lists 300 credits and limited log history | Adapt Vercel API handlers/routes to Netlify Functions and scheduled-function configuration |
| Cloudflare Pages/Workers | Fast global frontend and edge/serverless functions | Pages Free currently documents 500 deploys/month; Workers compatibility must be checked | Likely adapt Node-specific APIs to Workers runtime or compatibility mode |
| Render | Static site plus normal Node web service/cron | Free web service sleeps after 15 minutes and is not recommended by Render for production; cron has a minimum charge | Wrap handlers in a persistent server and configure SPA rewrite/health route |
| Railway | Simple always-on Node service with usage controls | Free credit is small; Hobby currently starts at USD 5/month including usage | Wrap handlers in a Node server; serve dist or split frontend/API |

HOSTSEL-01  Write requirements: API runtime, cron, custom domain/TLS, secret management, logs/alerts, rollback, region/latency, spending cap, team access and support.  Proof: decision matrix

HOSTSEL-02  Deploy a non-production branch to two shortlisted hosts and run the same acceptance tests.  Proof: comparison report

HOSTSEL-03  Confirm SPA rewrites support direct routes such as /Safedriveadminlogin and /admin/guest-inquiries.  Proof: direct-route screenshots

HOSTSEL-04  Confirm raw webhook request body is available for PayMongo signature verification.  Proof: signed test event

HOSTSEL-05  Confirm scheduled jobs cannot overlap or create duplicate payouts/refunds; keep idempotency in database/API regardless of host.  Proof: forced retry/overlap test

HOSTSEL-06  Set budget alerts/hard limits and identify what pauses when a free limit is reached.  Proof: billing control screenshot

HOSTSEL-07  Document rollback and preserve Supabase evidence during application rollback.  Proof: successful staging rollback

## 13.1 Do not reverse these during migration

- Canonical /Safedriveadminlogin route and direct-route behavior.

- Server-side authentication, ownership and admin/super-admin authorization.

- RLS, private bucket policies, idempotency and unique database guards.

- Signed PayMongo webhook verification and failure-safe state changes.

- Agreement snapshots, independent trip reports, deposit state machine, ledger, reconciliation and audit records.

- Guest reply must not resolve until email delivery succeeds.

- Local payout simulator must remain localhost-only and disabled on the host.

# 14. Weekly Working Checklist

## Monday — health and database

W-MON-01  Pull/review changes and run npm ci, check:all, build:clean, audit and diff check.

W-MON-02  Review Supabase connection, migrations, RLS and backup status.

W-MON-03  Update blockers, owners and evidence links.

## Tuesday — public and admin workflows

W-TUE-01  Guest question → notification → review → Gmail reply → resolved.

W-TUE-02  Normal admin and super-admin permission matrix.

W-TUE-03  Vehicle edit → pending → approval; agreement snapshot.

## Wednesday — booking and finance

W-WED-01  Booking overlap and maintenance conflict.

W-WED-02  Pickup/return reports and deposit scenarios.

W-WED-03  Ledger balance/idempotency/correction and reconciliation mismatches.

W-WED-04  Local payout simulation; prove wallet did not move.

## Thursday — privacy, security and resilience

W-THU-01  Privacy request partial approval/legal hold.

W-THU-02  Secret, log and access review; invalid/stale webhook tests.

W-THU-03  Backup/restore or failure-recovery tabletop.

## Friday — usability and defense evidence

W-FRI-01  Keyboard, screen reader, zoom, mobile and browser tests.

W-FRI-02  Organize screenshots/logs by checklist ID.

W-FRI-03  Update the master documentation with decisions, evidence and open limitations.

W-FRI-04  Groupmate review and decide next week's top three tasks.

| Week ending | Top 3 completed | Open blockers | Reviewer initials |
| --- | --- | --- | --- |

# 15. Final Stop/Go Gates

## 15.1 Thesis/local demonstration GO

DEMO-01  Full automated suite and clean build pass on the demo commit.

DEMO-02  Chapter 14/15 schema proof is available or the demo is honestly labeled local-only with database limitation.

DEMO-03  Guest inquiry, role permissions, booking, agreement, trip, deposit, ledger and reconciliation demonstrations pass.

DEMO-04  All PayMongo activity is test mode; payout simulation is clearly labeled no money movement.

DEMO-05  No secrets or private personal data appear in slides, code, documents or screenshots.

DEMO-06  Known limitations and required professional reviews are stated in the defense.

## 15.2 Public hosting GO

LAUNCH-01  Staging passes the complete acceptance suite, direct routes, reset links and callbacks.  Proof: release report

LAUNCH-02  Monitoring, alerting, backup and restore drills pass.  Proof: test alerts + restore record

LAUNCH-03  Legal, privacy/DPO, tax/accounting and insurance approvals are signed for the exact release.  Proof: approval packet

LAUNCH-04  Terms, privacy notice, fees, cancellation/refund, deposit, complaints and insurance disclosures match reviewed behavior.  Proof: versioned public policies

## 15.3 Live-money GO

MONEY-01  PayMongo live merchant account and required payment/refund/Money Movement capabilities are approved.  Proof: provider confirmation

MONEY-02  Live keys and webhook secret are stored server-side; test/live endpoints are separate.  Proof: redacted host/provider configuration

MONEY-03  Controlled PHP 100 checkout/refund/disbursement test is provider-confirmed and reconciled to bank/recipient evidence.  Proof: signed test report

MONEY-04  Payout eligibility waits for rental completion, required reports, terminal deposit, no dispute and no reconciliation hold.  Proof: end-to-end evidence

MONEY-05  Simulator is false/absent on every hosted environment.  Proof: host env audit

MONEY-06  Daily reconciliation owner and escalation contacts are active.  Proof: operating roster

Decision rule If any LAUNCH or MONEY box is unchecked, SafeDrive may continue as a controlled thesis/test system but must not be represented as ready for public real-money operation.

# Appendix A. Environment Variable Checklist

| Variable | Where/value source | Rule |
| --- | --- | --- |
| VITE_SUPABASE_URL | Supabase Connect / project settings | Browser-safe URL; must be the correct active project |
| VITE_SUPABASE_ANON_KEY | Supabase API Keys | Browser publishable/anon key; still relies on RLS |
| VITE_PAYMONGO_PUBLIC_KEY | PayMongo developer keys | Use pk_test_ locally; public by design |
| SUPABASE_SERVICE_ROLE_KEY | Supabase API Keys | Server only; bypasses RLS; never VITE_ or client |
| PAYMONGO_SECRET_KEY | PayMongo developer keys | Server only; sk_test_ until approved live launch |
| PAYMONGO_WEBHOOK_SECRET | PayMongo webhook endpoint | Separate test/live; verify raw body signatures |
| PAYMONGO_PAYOUT_WALLET_ID | Authorized PayMongo API/account response | Do not guess from dashboard; optional until access |
| PAYMONGO_WEBHOOK_TOLERANCE_SECONDS | SafeDrive policy | 300 is the current replay tolerance |
| PAYMONGO_ENABLE_SANDBOX_PAYOUT_COMPLETION | SafeDrive local-only flag | true only localhost; false/absent when hosted |
| CRON_SECRET | Random 32-byte value | Protect scheduled endpoints; rotate on exposure |
| GUEST_INQUIRY_HASH_SALT | Independent random 32-byte value | Hashes rate-limit identity; never reuse another secret |
| GMAIL_WEBHOOK_SHARED_SECRET | Independent random value | Must equal Apps Script SAFEDRIVE_WEBHOOK_SECRET |
| GMAIL_GUEST_INQUIRY_WEBHOOK_URL | Deployed Apps Script /exec URL | Server only; retest after new deployment |
| GMAIL_RETURN_REMINDER_WEBHOOK_URL | Deployed Apps Script /exec URL | Server only; can be same deployment if code routes actions |

ENV-01  Run npm run check:env and resolve every missing/placeholder requirement.

ENV-02  Rotate secrets if they were ever displayed publicly or included in a screenshot.

ENV-03  Keep a redacted environment inventory with owner, source, scope, rotation date and environments—not the secret values.

# Appendix B. Evidence Register Template

| Checklist ID | Evidence file/link | Result | Tester/date | Reviewer |
| --- | --- | --- | --- | --- |
|  |  | Pass / Fail |  |  |
|  |  | Pass / Fail |  |  |
|  |  | Pass / Fail |  |  |
|  |  | Pass / Fail |  |  |
|  |  | Pass / Fail |  |  |
|  |  | Pass / Fail |  |  |
|  |  | Pass / Fail |  |  |
|  |  | Pass / Fail |  |  |
|  |  | Pass / Fail |  |  |
|  |  | Pass / Fail |  |  |

Top blocker: ________________________________________________________________

Decision needed from: ________________________________________________________________

Next retest date: ________________________________________________________________

Release decision and reason: ________________________________________________________________

# Appendix C. Primary Research Sources

Sources were checked for this checklist on 6 August 2026. Recheck provider pricing, limits and operational instructions on the actual deployment date.

## Supabase

• Supabase API keys — https://supabase.com/docs/guides/getting-started/api-keys

• Supabase Auth redirect URLs — https://supabase.com/docs/guides/auth/redirect-urls

• Supabase Row Level Security — https://supabase.com/docs/guides/database/postgres/row-level-security

• Supabase Storage access control — https://supabase.com/docs/guides/storage/security/access-control

• Supabase backups — https://supabase.com/docs/guides/platform/backups

## PayMongo

• PayMongo disbursement reconciliation — https://docs.paymongo.com/docs/money-movement-disbursements-reconciliation

• PayMongo disbursements — https://docs.paymongo.com/docs/money-movement-disbursements

• PayMongo send money — https://docs.paymongo.com/docs/money-movement-send-money

• PayMongo payouts — https://docs.paymongo.com/docs/money-movement-payouts

• PayMongo refunds — https://docs.paymongo.com/docs/payment-acceptance-refunds

• PayMongo webhook setup and signatures — https://docs.paymongo.com/do/docs/developer-tools-webhook-setup-management

• PayMongo webhook resource and retry behavior — https://docs.paymongo.com/reference/webhook-resource

• PayMongo webhook concepts — https://docs.paymongo.com/docs/developer-tools-webhooks-key-concepts

• PayMongo wallets — https://docs.paymongo.com/docs/money-movement-wallets

## Philippine law and official guidance

• National Privacy Commission — Data Privacy Act — https://privacy.gov.ph/data-privacy-act/

• National Privacy Commission — right to erasure or blocking — https://privacy.gov.ph/right-to-erasure-or-blocking/

• National Privacy Commission — breach reporting — https://privacy.gov.ph/pips-and-pics/breach-reporting/

• National Privacy Commission — registration — https://privacy.gov.ph/pips-and-pics/register/

• Electronic Commerce Act, RA 8792 — https://lawphil.net/statutes/repacts/ra2000/ra_8792_2000.html

• Internet Transactions Act, RA 11967 — https://lawphil.net/statutes/repacts/ra2023/ra_11967_2023.html

• DTI implementing rules for RA 11967 — https://ecommerce.dti.gov.ph/implementing-rules-and-regulations/

• Consumer Act, RA 7394 — https://lawphil.net/statutes/repacts/ra1992/ra_7394_1992.html

• BIR Revenue Regulations No. 7-2024 — https://bir-cdn.bir.gov.ph/BIR/pdf/RR%207-2024.pdf

• Insurance Commission FAQs — https://www.insurance.gov.ph/faqs/

• Land Transportation and Traffic Code, RA 4136 — https://lawphil.net/statutes/repacts/ra1964/ra_4136_1964.html

## Accessibility and hosting

• W3C Web Content Accessibility Guidelines 2.2 — https://www.w3.org/TR/WCAG22/

• Netlify pricing — https://www.netlify.com/pricing/

• Netlify Functions — https://www.netlify.com/platform/functions/

• Cloudflare Pages — https://developers.cloudflare.com/pages/

• Cloudflare Pages limits — https://developers.cloudflare.com/pages/platform/limits/

• Render free-service limits — https://render.com/docs/free

• Render cron jobs — https://render.com/docs/cronjobs

• Railway pricing plans — https://docs.railway.com/pricing/plans

Final reminder Official sources explain duties and provider behavior, but SafeDrive still needs advice based on its final contracts, corporate/tax status, transaction flow, insurance products, data map and hosting architecture.